## Slide 1: Agile Vocabulary Series INVEST vs. DEEP What is the Difference? Part Two Four minute video by Joel H. Robinson Scrum Master

## Slide 2: INVEST vs. DEEP Part one video covers INVEST. Part two covers DEEP
I = Independent D = Detailed
N = Negotiable E = Estimated
V = Valuable E = Emergent
E = Estimatable P = Prioritized
S = Small
T = Testable

## Slide 3: ORIGINS of D.E.E.P.
D.E.E.P. Agile acronym was popularized by Roman Pichler. I first heard about it from Mike Cohn.
A Product Backlog Item (PBI) is considered ready’ for inclusion in a sprint iteration when it satisfies the team’s DEEP criteria.
The Product Owner has primary responsibility for grooming items to meet DEEP criteria.
The development team has a responsibility push back if an item is missing DEEP attributes before including it in an iteration.

## Slide 4: (D) Item is Detailed
Each user story should include enough detail to be well understood by both Product Owner and developers.
Stories or product backlog items that lack details may result in the wrong feature being developed. This wastes time, money, and disappoints customers.
NOTE: Build the right thing! Don’t start coding without the necessary details and directions.

## Slide 5: (E) Item is Estimated
Backlog items need to contain an estimate. The Product backlog is not just a list of requirements, but it is used as a planning tool.
Items lacking estimates must be sized before their inclusion in a scrum sprint. Otherwise the development team won’t know if they will ‘fit’.

## Slide 6: (E) Item is Emergent
Backlog items must not become ‘stale’. Customer needs and environments are not static. Agile teams and especially the product owner should continually groom the product backlog items to keep them up to date with the changing customer needs.
Don’t disappoint customers by delivering obsolete features. As changes emerge, freshen up the product backlog items.

## Slide 7: (P) Item is Prioritized
Product backlog items should be organized by customer value, with the most valuable items on ‘top’ and least valuable items on the ‘bottom’. This applies to a Kanban or Scrum board, or electronic information radiators.
Product owners: remember to keep priorities updated when customer needs change.

## Slide 8
Conclusion: D.E.E.P Product items should be Detailed, Estimated, Emergent, Prioritized.
This concludes part two of my two part video on INVEST vs. DEEP.
If you have a question or an idea for an Agile video or blog please email me. Also, please visit my blog and subscribe to my Agile YouTube channel. I will be publishing a new video and new blog every week in this series on Agile vocabulary.
CONTACT: joelhrobinson@gmail.com BLOG: www.joelhrobinson.com
YOUTUBE: Search for Joel Robinson Scrum Master

## Slide 9
REFERENCES
http://www.romanpichler.com blog and books by Roman Pichler including http://www.romanpichler.com/blog/make-the-product-backlog-deep/ February 2010
https://www.mountaingoatsoftware.com blog and books by Mike Cohn including Succeeding with Agile: Software Development Using Scrum by Mike Cohn, 2009