## Slide 1: Common Agile Mistakes Joel Robinson
Agile Treasure Valley Meetup
  Banner Bank Building 2nd Floor Conf Room, 950 W Bannock St, Boise
Joelhrobinson@gmail.com
www.linkedin.com/in/JoelHenryRobinson
www.simplifiedScrum.com
208 602 8478

## Slide 2: You are being Recorded Why?
To present these ideas at 2018 Boise Code Camp
www.BoiseCodeCamp.org
Send me additional thoughts & comments
I want to create some statistics if enough responses 30+

## Slide 3: Phases of a Scrum Project
Initiate Phase
Plan & Estimate Phase
Implement Phase
Review & Retrospect Phase
Release & Delivery Phase

## Slide 4: Initiate Phase Processes
Scrum Body of Knowledge 2016 www.scrumstudy.com
Create Project Vision
Identify Scrum Master, PO, & Stakeholder
Form Scrum Team
Develop Epics
Create Prioritized Product Backlog
Conduct Release Planning

## Slide 5: Initiate Phase Mistakes
Everything “Must-Have” #1 priority
Missing Acceptance Criteria
Teams not co-located
Team churn

## Slide 6: Plan & Estimate Phase
Create User Stories
Approve, Estimate, Commit User Stories
Create Tasks
Estimate Tasks
Create Sprint Backlog

## Slide 7: Plan & Estimate Phase Mistakes
User Stories missing technical details or detail references
No Plan for creating test data
Not planning for story dependencies
Dev team not involved in story grooming/refinement
Forced commits from PO or management

## Slide 8: Implement Phase
Create Deliverables
Conduct Daily Standup
Groom Prioritized Product Backlog

## Slide 9: Implement Mistakes
Incomplete Standup Status
Missing test data
Incomplete definition of Done
Leftover Defects
Leaving test/merge till later sprints

## Slide 10: Review and Retrospect Phase
Convene Scrum of Scrums
Demonstrate and Validate Sprint
Retrospect Sprint

## Slide 11: Review & Retrospect Mistakes
Passing/accepting stories with defects
Not adding bug fix time to sprint tasks
UAT testers demanding enhancements
Skipping retrospectives

## Slide 12: Delivery – Release Phase
Ship Deliverables
Retrospect Project

## Slide 13: Delivery Phase Mistakes
Release failure due to missing components on production
Waiting till delivery phase to fix high priority defects
“Real” stakeholders not show up till just before delivery phase

## Slide 14: Delivery Mistakes
Release failure due to missing components on production
Shipping with high priority defects
Not planning for product delivery support issues/issues
Not planning for production defect fixes

## Slide 15: Kanban Mistakes
To-Do
Doing
Testing
Done

## Slide 16: Retrospect this Meeting
Joelhrobinson@gmail.com
www.linkedin.com/in/JoelHenryRobinson
www.simplifiedScrum.com
208 602 8478